### 2015 Certification Program Monitoring Summary

Review of the Certified Properties and Certified Acreage TNC continued its disposition plan in 2015 / 2016 by selling 20,499 acres of land in Essex County. FSC certified acreage at year’s end was 47, 959acres. SFI certified acreage at year’s end was 22,589 acres. Windfall Pond, Northwood’s Club, and Cedar Heights Timber remain only FSC certified.

Year End Review of Growth & Harvest Calculations as compared to the AAC of each property according to the Management Plan – The Regional Manager reviewed the allowable cut per landowner as compared to the harvest calculations and volume spreadsheets kept by the Woodlands Accountant at year end.  Any adjustments to harvest scheduling will be recommended at this time and reviewed with the landowner during the annual stakeholder meeting.

2015 was a very light year operations wise with harvests on 4 of the 8 FFM FSC / SFI certified tracts. The annual allowable cut for 2015 across 8 certified properties was 85,184 ton. The actual annual harvest was 17,055 tons or 20% of the AAC.

Harvesting under the Finch Paper LLC – TNC fiber supply agreement was completed in the winter of 2014. No harvesting on the former Finch Pruyn & Co., Inc. lands (TNC lands) occurred in 2015.

Elk Lake is following the harvest schedule and while the harvest was below the AAC we plan to make up tonnage in the fall 2016 / winter of 2017 by putting two harvesting crews on the property. There is no harvest activity planned for the Three Brothers Tract until 2018.

Harvest operations on Litchfield Park for 2015 were of smaller scale then previous years. In 2016 no harvest is planned to allow growth to catch up to the recent drain due to the heavy beech salvage operations that occurred in recent years in stands 32 & 33. A property wide timber inventory and management plan revision was begun in 2013 and the final draft of the revised management plan should be completed by summer 2016.

Northwood’s Club harvest operations were continued as summer operations in 2015 with two conventional timber harvesting operations active in stand number 2. The total harvest for the two operations was 1,307 tons.

Cedar Heights Timber Tract was harvested in 2015 at a rate of 125% of the AAC (8,279 tons). The primary goal of the landowner is to do Beech salvage operations and encourage early sucessional regeneration to encourage biological diversity and the health of his forests. In 2016 the plan is to continue Beech salvage operation off the number five road at a smaller scale than in 2016.

There were no harvested operations in 2015 on TNC, Windfall Pond, FP Mud/Minnow Pond or the Three Brothers Tract. The next planned harvest for Wind Fall Pond is winter 2017. The next harvest planned for FP Mud/Minnow Pond and Three Brothers Tract is 2018.

Annual Review of Silvicultural Treatments and Forest Type diversity for their effectiveness toward forest type and ecological diversity – All timber harvest plans and activities are supervised by a trained professional forester.  Foresters prepare and submit for peer review and comment, a stand-specific Pre-harvest Report.  The Pre-harvest Report is based upon a current timber cruise and management plan. Post Harvests will include a weekly supervision summary.  A Pre & Post harvest database will be kept to track management treatments and operational progress on client properties. Forester responsible for the maintenance of the Pre & Post Harvest Database will work with the Family Forest Manager to review the Forest Type & Developmental Stage calculations.

Acreage summaries for FFM client properties showed while there are some gaps in forest type and stand age on a localized basis, the landscape level review of the managed properties show improvement in the early succession habitat as a result of increased small clear cuts.  We continue to focus on planning late stage forests reserved from harvesting as we move into the future.

Annual Review of HCVF & FECV database is done by our staff personnel on both a landscape and per tract basis and in conjunction with biologists and ecologists from The Natural Heritage program, SUNY ESF and NYSDEC.  The landscape reviews also occur periodically when updates are made to the publically available data online and locally during pre-harvest planning (documented on pre-harvest reports by foresters) as well as in depth updates following management plan revisions.

RT&E Species are tracked by staff foresters using publically available information on a continuous basis. The Northern Long-Eared Bat was listed as threatened under the Endangered Species Act on April 2, 2015. On January 14, 2016 the US Fish and Wildlife Service issued the Final 4d Rule which specifically defines the “Take” prohibitions.

In 2015-16 we plan continued review of CHT with a summer woodcock survey that determined there is a population of woodcock on the property. A fisheries survey at CHT was conducted in July of 2015 in association with Cornell University cold waters fisheries program. The fisheries study is planned to continue in the summer / fall of 2015 concentrating on the trout and salmon populations on the property.

Spruce grouse continue to be monitored for possible sightings on the Windfall Pond Tract. It has been determined that the property has suitable habitat, but sightings have been recorded to date.

Integrated Pest Management and Invasive Species tracking is done on a thorough and ongoing basis by all staff members.  This is a matter that FFM takes seriously on behalf of our clients investments and the well being of the communities in which their forests are located. Finch Forest Management works in cooperation with government and private entities to be trained to identify, locate and control damaging agents and maintain forest health.  Foresters complete aerial reconnaissance when the threat of insect infestations warrants.  The standard strategy for controlling plant & insect outbreaks is cutting infected areas and thinning the adjacent stand – striving to eliminate the need for chemical use.

In 2013-14 we began to further address problems with beech bark disease on a stand by stand level. On CHT and Litchfield Park beech is a dominant component of many stands and is heavily diseased. Within these stands regeneration of more desirable species is challenging. With the landowner’s goals and objectives to grow a stand of healthy, desirable species we’ve found block clearcutting to be the most suitable silviculture in these stands.

We continue to keep up to date on the NYSDEC – EAB quarantine area in NY State.  NYSDEC has produced a map of NYS Infested Areas and the new quarantine boundaries. Additionally, they have produced a list of Towns in the Restricted Zones. The closest town and location to FFM operations is Clifton Park, located in Saratoga County of New York. Additionally, Hemlock Wooly Adelgid has been identified in Troy, New York, located in Albany County of New York State; about 50 miles from the Finch Paper LLC mill in Glens Falls.

Monitoring of regeneration conducted annually during the summer growing season. Field surveys are conducted by the end of the fifth growing season to determine the stocking level of regeneration. These cruises are performed by staff foresters, using regeneration measurement guidelines developed by SUNY ESF Huntington College.

During the summer of 2016 sixteen harvest areas were monitored for a total of 978 acres, covering harvests on three landowners. The majority of the harvests were conducted on properties that are currently or formerly owned by the Nature Conservancy.  Of the twenty-two harvests surveyed seven were found to not have adequate regeneration. The majority of these properties were harvested in the winter of 2011. Interference from slash, grass and ferns was listed as the reason for inadequate regeneration. We plan to reevaluate and re-inventory the regeneration in these stands at the end of summer of 2016.

Forest and Soil Productivity and BMP implementation will be tracked on a job by job basis throughout the year and on site by the Foresters using FFM jobber report evaluations and annually reviewed through a BMP database for efficiency and effectiveness and review of contractor base by the Regional Manager.

This year’s BMP data shows average to slightly above average scores across all categories.  When looking at a reference of BMP implementation across contractors, conventional (non-mechanized operations) continue to get higher scores than the mechanized crews. When looking at scoring by foresters, overall job quality is consistently above average.

The Regional Manager is responsible for tracking compliance with Finch Paper LLC’s logger training policy.  Documentation of training is checked with the state logger training database on a continual basis. All crews on FFM managed properties have certified logging foreman and members, but some new members and existing members are due for recertification. FFM will continue to work with NYLT to provide course sites and schedule courses within close proximity to our contractor base.

Finch Forest Management has a formal process for receiving and responding to public inquiries, including potential practices inconsistent with the SFI or FSC Principles and Objectives.  If a phone call or other public inquiry comes in to Finch Forest Management, the message will be documented and forwarded to the appropriate parties who will either follow up with the entity making the inquiry or forward the concern directly on to the SIC Inconsistent Practices Committees for resolution.

In 2015, signage was posted on all harvest operations. FFM received 2 calls and has 0 outstanding complaints.  Call Reports & remediation records can be found in the Incident Report file.

Overall Monitoring and Evaluation of Certification Conformance and Development & Implementation of strategies in Management Planning is consistent with the certification program.  The Vice President of Forestry and Wood Procurement, Regional Manager and Procurement Manager review the effectiveness of the overall Program using the monitoring documents & summary reports and other input and determine whether any changes or improvements should be made.  By implementing the above programs, plans, systems and processes, Finch Paper LLC / Finch Forest Management continually improves its performance and achieves its objective of practicing and promoting sustainable forest management.